Project Design Phase

Planning Logic

| Date | 05 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-1320 |
| Project Name | Auto ticket classification using flow designer |

Planning Logic:

The project is divided into Sprints. Each Sprint contains Epics, and each Epic is divided into smaller User Stories. Story Points represent the effort required to complete each story. The planning follows the reference template's Fibonacci-style values: 1 = Very Easy, 2 = Normal, 3 = Moderate, and 5 = Difficult. fileciteturn1file0L2-L12

Sprint 1

Epic 1 – Requirement & Ticket Design

Define helpdesk ticket requirements (USN1)    2

Configure Caller Name and Short Description fields (USN2)    2

Configure Category and Subcategory fields (USN3)    3

Epic 2 – ServiceNow Ticket Configuration

Create/configure the IT support ticket record (USN4)    3

Configure ticket form and mandatory inputs (USN5)    3

Total Story Point in Sprint 1 = 2 + 2 + 3 + 3 + 3 = 13

Sprint 2

Epic 3 – Flow Designer Automation

Create Flow Designer trigger for new ticket (USN6)    3

Configure WiFi keyword rule and mapping (USN7)    2

Configure Projector keyword rule and mapping (USN8)    2

Configure Password/Login keyword rule and mapping (USN9)    2

Configure Slow keyword rule and mapping (USN10)    2

Epic 4 – Notification & Access Control

Configure ticket creation notification (USN11)    2

Configure roles and access controls (USN12)    3

Total Story Point in Sprint 2 = 3 + 2 + 2 + 2 + 2 + 2 + 3 = 16

Sprint 3

Epic 5 – Testing & Validation

Test ticket creation with Caller Name and Short Description (USN13)    2

Test keyword-based Category and Subcategory assignment (USN14)    3

Validate data accuracy and access permissions (USN15)    3

Epic 6 – Deployment & Documentation

Deploy solution to target ServiceNow environment (USN16)    3

Prepare final project documentation and demonstration material (USN17)    5

Total Story Point in Sprint 3 = 2 + 3 + 3 + 3 + 5 = 16

Total Story Points

| Sprint | Story Points | Status |
| --- | --- | --- |
| Sprint 1 | 13 | Planned |
| Sprint 2 | 16 | Planned |
| Sprint 3 | 16 | Planned |
| Total | 45 | All Sprints |

Total Story Points = 13 + 16 + 16 = 45

No. of Sprints = 3

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 45 / 3

15 Story Points per Sprint

Planned team velocity = 15 Story Points per Sprint.