Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 5 0ct |
| --- | --- |
| Team ID | SWTID-2026-1320 |
| Project Name | IAuto ticket classification using flow designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

The product backlog follows the uploaded Project Planning Template and is adapted to the IT Helpdesk Ticket Automation using ServiceNow project. Students and teachers enter only Caller Name and Short Description; Flow Designer evaluates predefined keywords and assigns the appropriate Category and Subcategory automatically.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement & Ticket Design | USN-1 | As an IT helpdesk user, I can define requirements for common school IT support issues. | 2 | High | To be filled |
| Sprint-1 | Requirement & Ticket Design | USN-2 | As a student/teacher, I can create a ticket by entering Caller Name and Short Description. | 2 | High | To be filled |
| Sprint-1 | Requirement & Ticket Design | USN-3 | As an administrator, I can configure Category and Subcategory fields for automated assignment. | 3 | High | To be filled |
| Sprint-1 | ServiceNow Ticket Configuration | USN-4 | As an administrator, I can configure the IT support ticket record and form fields in ServiceNow. | 3 | High | To be filled |
| Sprint-1 | ServiceNow Ticket Configuration | USN-5 | As a student/teacher, I can submit a ticket without manually selecting Category or Subcategory. | 3 | High | To be filled |
| Sprint-2 | Flow Designer Automation | USN-6 | As an administrator, I can trigger Flow Designer when a new IT support ticket is submitted. | 3 | High | To be filled |
| Sprint-2 | Flow Designer Automation | USN-7 | As an administrator, I can assign Category=Network and Subcategory=WiFi when the description contains WiFi. | 2 | High | To be filled |
| Sprint-2 | Flow Designer Automation | USN-8 | As an administrator, I can assign Category=Hardware and Subcategory=Projector when the description contains Projector. | 2 | High | To be filled |
| Sprint-2 | Flow Designer Automation | USN-9 | As an administrator, I can assign the appropriate Account/Access category and Password/Login subcategory when the description contains Password or Login. | 2 | High | To be filled |
| Sprint-2 | Flow Designer Automation | USN-10 | As an administrator, I can assign Performance and Slow System when the description contains Slow. | 2 | High | To be filled |
| Sprint-2 | Notification & Access Control | USN-11 | As a caller, I can receive confirmation or notification after my ticket is created. | 2 | Medium | To be filled |
| Sprint-2 | Notification & Access Control | USN-12 | As an administrator, I can restrict ticket access and modification to authorized users. | 3 | High | To be filled |
| Sprint-3 | Testing & Validation | USN-13 | As a tester, I can verify correct ticket creation using Caller Name and Short Description. | 2 | High | To be filled |
| Sprint-3 | Testing & Validation | USN-14 | As a tester, I can verify that predefined keywords correctly assign Category and Subcategory. | 3 | High | To be filled |
| Sprint-3 | Testing & Validation | USN-15 | As a tester, I can validate end-to-end automation, data accuracy, and access permissions. | 3 | High | To be filled |
| Sprint-3 | Deployment & Documentation | USN-16 | As an administrator, I can deploy the completed solution to the target ServiceNow environment. | 3 | High | To be filled |
| Sprint-3 | Deployment & Documentation | USN-17 | As a project team member, I can prepare complete documentation and demonstration material. | 5 | Medium | To be filled |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 13 | To be finalized | To be finalized | To be finalized | To be updated | To be updated |
| Sprint-2 | 16 | To be finalized | To be finalized | To be finalized | To be updated | To be updated |
| Sprint-3 | 16 | To be finalized | To be finalized | To be finalized | To be updated | To be updated |

Velocity: Total planned story points = 13 + 16 + 16 = 45. Number of sprints = 3. Planned average velocity = 45 / 3 = 15 story points per sprint.

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time, as described in the uploaded template. For this project, the planned remaining story points are 45 at the start, 32 after Sprint-1, 16 after Sprint-2, and 0 after Sprint-3.

| Iteration | Planned Story Points | Planned Remaining |
| --- | --- | --- |
| Start | 45 | 45 |
| After Sprint-1 | 45 | 32 |
| After Sprint-2 | 45 | 16 |
| After Sprint-3 | 45 | 0 |